Swinburne University Of Technology

Semester 1, 2023

COS30045- Data Visualization

Impact of COVID-19 on Migration in Australia

Process Book

Authors

Team 36

Nghia Hieu Pham	103533868

Kim Duong Pham	103792850

# Table of Contents

# 1. Introduction

## 1.1 Background and Motivation

The COVID-19 pandemic had created a significant disruption globally in every aspect of lives. As a result, millions of people lost their jobs, schools are closed, and cities are locked down, altering the socioeconomic flow of the world.

## 1.2 Visualisation Purpose

The project aims to analyze the impacts of Covid-19 on migration to Australia by illustrating and comparing Australian migration data before, during, and after Covid-19.

The websites will let users:

+ Interact with visualizations by buttons, hovering the mouse

+ Understand the migration trends to Australia

## 1.3 Project Schedule

- Week 2: Initialization

  - Arrange weekly meeting schedule

  - Create a GitHub repository

  - Create communication channels (Discord, Facebook)

  - Create Google Drive folder for sharing documentations

- Week 3-4: Start working on the project

  - Complete Section 1 of the Project Process Book

  - Discuss some approaches for the visualization

  - Discuss the progress with tutor in the Project Stand Up 1

- Week 5-6: Data research and analysis

  - Research and from multiple sources

  - Process data to be ready for use in the visualizations

  - Complete Section 2 of the Project Process Book

- Week 7:

  - Draw design sketches for the visualizations

- Week 8: Start of the implementation phase

  - Start building the website

  - Integrate the visualizations into the website

  - Complete Section 3 of the Project Process Book

- Week 9-11: Improvements & Adjustments

  - Add CSS to style the website

  - Discuss some improvements for the visualization design in Project Stand Up 2, 3.

  - Implement extra features in the visualization

  - Complete Section 4, 5, 6 of the Project Process Book

- Week 12: Project finalization

  - Final feedback from the tutor in Project Stand Up 4

  - Review the source codes to ensure it is well-formatted and commented

  - Review the Project Process Book to ensure it is properly styled and has no typos or grammatical errors.

# 2. Data

## 2.1 Data Source

Source:

https://www.abs.gov.au/statistics/people/population/overseas-migration/latest-release?fbclid=IwAR2OYGNIUeyPvTDCCul5qXju-TH2_9ywwTkwqSvXiETLkYtm_4A9hsS48rg#data-downloads (ABS)

https://geojson-maps.ash.ms/ (World Geo Json)

## 2.2 Data Processing

The data is already cleaned as it came from the Australian Government (Australian Bureau of Statistics).

However, there was a lot of data, and we could not represent everything in our visualizations, we only chose the top 5 – 10 for each category and extract them as .csv files as shown below:

Fig. Overseas migrant arrivals by top 5 major Visa groups

Fig. Overseas migration arrivals by top 5 countries of birth

# 3. Requirements

## 3.1 Must-Have Features

The visualizations in the project must include these features:

1) Axes & Labels: Help clarify data values used in the visualizations

2) Legends: List of labels for each colour

3) Color: Simple, contrast colour to distinguish data values

4) Interactivity: Buttons allowing users to modify the visualizations or hovering effects

5) Brief explanations: Explain the context around the visualizations

6) Insights: Analyze trends and interesting outcomes based on the visualizations

## 3.2 Optional Features

The following features are nice to have but not critical:

- Feedback Form: A form allowing users to submit their feedback on the visualizations.

- Prediction Visualization: Illustrate the migration trends in the next 5-10 years based on past data

- Animation: Include some fancy animations in the visualizations

# 4. Visualisation Design

- Global Heat Map

- Multiple Lines Chart

- Stacked bar chart

After revision, we decided to merge graph 2 and 3 together into a parallel graph:

# 5. Validation

# 6. Conclusion

# References

- https://www.migrationdataportal.org/themes/migration-data-relevant-covid-19-pandemic